AI-DRIVEN DEVELOPMENT PLAN v2.0

Therapeutic Practice Operating System

Spec-Driven Development + AI Factory + Multi-Agent Orchestration

API Contracts • ER-Diagrams • Wireframes • User Stories • SDD Workflow • AI Agent Routing

Version 2.0 | February 2026

Integrates: TZ v3.0 | MVP Scope | Technical Architecture | Competitive Analysis | SDD methodology (X5 Tech) | AI Factory (CutCode)

PART 1: SPEC-DRIVEN DEVELOPMENT (SDD) — METHODOLOGY FRAMEWORK

Vibe coding is effective for prototypes but dangerous for a HIPAA-compliant platform with 14 PostgreSQL schemas and Consent Engine as central middleware. Spec-Driven Development provides the missing control layer between AI generation speed and production reliability.

1.1 Core SDD Principle

Specification is the “artifact of intent” — it lives in the repo, is versioned like code, reviewed like a PR, and serves as stable context for both humans and AI agents.

Pipeline: Idea → Specification → Plan → Task Decomposition → Code → CI Checks → Spec-Diff Verification

Key rule: if behavior changed → specification MUST be updated. CI enforces this via spec-diff check.

1.2 SDD Artifact Structure per Epic

Every epic in the monorepo follows a strict SDD structure:

mental-health-platform/

├── docs/

│   ├── epics/

│   │   ├── E01-auth/

│   │   │   ├── specification.md    ← WHAT and WHY (Opus 4.6)

│   │   │   ├── non-goals.md        ← Negative prompt boundary

│   │   │   ├── plan.md             ← HOW: architecture decisions

│   │   │   ├── tasks.md            ← Decomposed user stories

│   │   │   └── acceptance.md       ← Testable acceptance criteria

│   │   ├── E02-consent/

│   │   ├── E03-case-engine/

│   │   └── ...

│   ├── architecture/

│   │   ├── ARCHITECTURE.md     ← System-level decisions (ADRs)

│   │   ├── er-diagrams/        ← Mermaid → SVG per schema

│   │   └── api-contracts/      ← OpenAPI 3.1 specs

├── .ai-factory/

│   ├── DESCRIPTION.md              ← Always-current project context

│   ├── patches/                    ← Self-learning from fixes

│   ├── features/                   ← Active feature plans

│   └── evolutions/                 ← Skill improvement logs

├── .claude/

│   ├── skills/                     ← Custom + skills.sh

│   └── settings.local.json         ← MCP servers config

└── .ai-factory.json                    ← AI Factory config

1.3 Non-Goals (Negative Prompts) — Critical for HIPAA

The non-goals.md file prevents AI agents from generating code outside the epic scope. This is especially critical because:

- GPT-5.2 Codex sees full ТЗ v3 context with insurance billing, EAP, wearables — it WILL try to implement these

- Sonnet 4.5 may add “helpful” features like AI therapy suggestions that violate our “AI assists documentation, not therapy” principle

- Any agent may add data fields that break HIPAA minimum-necessary principle

Example non-goals.md for E3 (Case Engine):

# E3: Case Engine — NON-GOALS

DO NOT implement in this epic:

- Insurance billing fields (837P, ERA/835, superbill)

- EAP/B2B organization linking

- AI-generated case summaries or risk predictions

- Group/program case types (individual only)

- MBC assessment integration (PHQ-9, GAD-7)

- Cross-specialist case sharing without transfer flow

- Client self-service case creation

- Wearable data integration fields

DO NOT add database columns/tables for Phase 2+ features.

DO NOT log client names, emails, or PHI in application logs.

DO NOT create API endpoints not listed in specification.md.

1.4 SDD + AI Agent Responsibility Matrix

| SDD Phase | Who Creates | Who Reviews | Who Enforces | Artifact |
| --- | --- | --- | --- | --- |
| 1. Specification | Opus 4.6 + Human | Human (approve) | Git version control | specification.md |
| 2. Non-Goals | Opus 4.6 + Human | Human (approve) | CI spec-diff check | non-goals.md |
| 3. Plan | Opus 4.6 | Human (approve) | Git version control | plan.md |
| 4. Task Decomposition | Opus 4.6 | Human (approve) | AI Factory tracking | tasks.md |
| 5. Implementation | Sonnet 4.5 / GPT-5.2 | Sonnet 4.5 (code) | CI pipeline | Source code |
| 6. Tests | Haiku 4.5 | Sonnet 4.5 (review) | CI (Vitest/Playwright) | Test files |
| 7. Security Review | Opus 4.6 | Human (final) | OWASP ZAP + CI | Security report |
| 8. Spec Update | Implementing agent | Opus 4.6 (verify) | CI spec-diff gate | Updated spec |

PART 2: AI FACTORY — ORCHESTRATION LAYER

AI Factory (github.com/lee-to/ai-factory) serves as the operational shell for Claude Code sessions, providing project context management, structured workflows, and self-learning from accumulated patches.

2.1 AI Factory Setup for This Project

npm install -g ai-factory

cd mental-health-platform

ai-factory init

During initialization, AI Factory will scan the monorepo (package.json from Turborepo, apps/, packages/), detect the TypeScript + NestJS + Next.js + React Native stack, and auto-configure skills and MCP servers.

2.2 DESCRIPTION.md — Always-Current Project Context

This file replaces the need to re-explain the project in every Claude Code session. It contains:

- Project vision: Therapeutic Practice Operating System for Ukrainian mental health specialists

- Architecture: Modular Monolith (NestJS), PostgreSQL 16+ with 14 schemas, RLS, Consent Engine as central middleware

- Tech stack: TypeScript full-stack, Next.js 14+, React Native (Expo), LiveKit, Stripe Connect, Redis, S3

- Compliance: HIPAA architecture (even for UA MVP), GDPR, Ukrainian Law № 4223-IX

- Current phase: MVP Phase 1, Sprint [N], active epic [E-X]

- Key constraints: non-goals per current epic, security levels per schema

Token savings: ~2,000-4,000 input tokens per session saved by not re-explaining context. At $3/1M (Sonnet 4.5), this saves $50-100/month across ~500 sessions.

2.3 Custom Skills for This Project

Beyond skills.sh defaults, AI Factory generates project-specific skills:

| Skill Name | Purpose | Source | Generator | Priority |
| --- | --- | --- | --- | --- |
| consent-engine.md | Rules for Consent Engine integration: always check consent before data access | Custom | Opus 4.6 | Critical |
| rls-policies.md | PostgreSQL RLS policy patterns for multi-tenant isolation | Custom | Opus 4.6 | Critical |
| hipaa-checklist.md | PHI handling rules: encryption, audit, minimum-necessary, no-log PII | Custom | Opus 4.6 | Critical |
| livekit-patterns.md | LiveKit room creation, token generation, data channels for grounding | Docs + Custom | Sonnet 4.5 | High |
| stripe-connect.md | Stripe Connect marketplace payments, payouts, webhook handling | Docs + Custom | Sonnet 4.5 | High |
| nestjs-module.md | NestJS module structure, DI patterns, guard/interceptor conventions | skills.sh | Auto | Medium |
| nextjs-app-router.md | Next.js 14 App Router patterns, RSC, SSG for marketplace | skills.sh | Auto | Medium |
| prisma-schema.md | Prisma schema conventions, migration patterns, RLS annotations | skills.sh + Custom | Sonnet 4.5 | Medium |
| react-native-expo.md | Expo SDK 52+ patterns, offline-first, push notifications | skills.sh | Auto | Medium |
| testing-patterns.md | Vitest unit + Playwright E2E conventions, test data factories | Custom | Haiku 4.5 | Medium |
| trauma-informed-ui.md | Trauma-informed design: calming colors, safe exit, grounding UX | Custom | Sonnet 4.5 | High |

2.4 AI Factory Commands Mapped to SDD Workflow

| Command | SDD Phase | What It Does | When to Use | Agent |
| --- | --- | --- | --- | --- |
| /ai-factory.feature | Spec → Plan → Tasks | Creates git branch + reads specification.md + generates implementation plan | Starting a new epic or large feature | Opus 4.6 (planning) |
| /ai-factory.task | Plan → Tasks | Quick task without branch, creates plan in .ai-factory/plan.md | Small stories within an epic | Sonnet 4.5 |
| /ai-factory.implement | Tasks → Code | Executes plan step-by-step, reads all patches first | After plan is approved | Sonnet/GPT-5.2 |
| /ai-factory.fix | Code → Patch | Fixes bug + creates self-learning patch document | Bug found during sprint | Sonnet 4.5 |
| /ai-factory.evolve | Patch → Skills | Analyzes accumulated patches, improves skills | End of each sprint | Opus 4.6 |
| /ai-factory.improve | Plan refinement | Refines existing plan without starting over | When plan needs adjustments | Sonnet 4.5 |
| /ai-factory.skill-generator | Skills creation | Generates skill from docs URL (e.g., LiveKit docs) | Onboarding new technology | Sonnet 4.5 |

2.5 Self-Learning Cycle

AI Factory’s patch system creates a feedback loop that continuously improves code quality:

Cycle: /fix → bug analysis → fix applied → patch created → next /implement reads patches → better code → /evolve improves skills

Patch structure: Problem description, root cause, solution applied, prevention recommendations, search tags.

Example: if an agent forgets to add Consent Engine check on a new endpoint, the /fix creates a patch tagged [consent, middleware, security]. Next time /implement runs, it reads this patch and proactively adds consent checks.

HIPAA relevance: Patches for PHI handling mistakes, missing audit logging, or RLS policy gaps accumulate as “institutional memory” that prevents recurring compliance violations.

PART 3: UNIFIED DEVELOPMENT WORKFLOW

This section combines SDD methodology, AI Factory orchestration, and multi-agent routing into a single end-to-end workflow for each epic.

3.1 Epic Lifecycle (8 Phases)

| # | Phase | Actions | Agent | Tool | Output | Time |
| --- | --- | --- | --- | --- | --- | --- |
| P1 | Specification | Write specification.md + non-goals.md from ТЗ v3 + MVP Scope | Opus 4.6 | Claude API (Batch) | spec + non-goals | 2-4h |
| P2 | Human Review | Review spec, validate against business requirements, approve | Human | GitHub PR | Approved spec | 1-2h |
| P3 | Plan + Tasks | Create plan.md + tasks.md + acceptance.md based on approved spec | Opus 4.6 | AI Factory /feature | Plan + tasks | 2-3h |
| P4 | Human Review | Review plan, validate architecture decisions, approve | Human | GitHub PR | Approved plan | 1h |
| P5 | Implementation | Execute tasks one-by-one: code + unit tests + docs | Sonnet 4.5 / GPT-5.2 | AI Factory /implement | PRs per story | Days |
| P6 | CI Validation | Automated: lint, tests, security scan, a11y, spec-diff | Haiku 4.5 + CI | GitHub Actions | Pass/Fail | 5-10min |
| P7 | Code Review | Sonnet 4.5 reviews GPT-5.2 code. Opus 4.6 reviews security-critical. | Sonnet/Opus | Claude API | Review notes | 1-2h |
| P8 | Sprint Retro | Analyze patches, evolve skills, update DESCRIPTION.md | Opus 4.6 | AI Factory /evolve | Improved skills | 1h |

3.2 Story-Level Workflow (Within Phase P5)

Each user story follows this micro-workflow:

- AI Factory reads: DESCRIPTION.md + specification.md + non-goals.md + all patches from .ai-factory/patches/

- Agent selects task from tasks.md (or via /ai-factory.implement N)

- Agent generates code in a feature branch, respecting non-goals boundaries

- Agent writes unit tests (Haiku 4.5) and updates OpenAPI spec if API changed

- Agent creates PR with conventional commit message

- CI pipeline runs: ESLint → Vitest → Playwright → OWASP ZAP → axe-core → spec-diff check

- If CI fails: /ai-factory.fix creates patch + applies fix + re-runs CI

- Sonnet 4.5 reviews PR (or Opus 4.6 for security-critical stories)

- Human spot-checks (consent flows, payment logic, crisis protocol)

- Merge to main. Move to next story.

3.3 CI Pipeline with SDD Spec-Diff Gate

A new CI check ensures specification stays synchronized with code:

| # | CI Step | What It Checks | Tool | Fail Action | Agent Fix |
| --- | --- | --- | --- | --- | --- |
| 1 | Lint + Format | ESLint rules, Prettier formatting, no console.log | ESLint, Prettier | Auto-fix by Haiku | Haiku 4.5 |
| 2 | Type Check | TypeScript strict mode, no any types in core modules | tsc --noEmit | Block merge | Sonnet 4.5 |
| 3 | Unit Tests | 70%+ coverage on business logic, all critical paths | Vitest | Block merge | Haiku 4.5 |
| 4 | Integration Tests | API endpoint happy path + error cases | Vitest + supertest | Block merge | Sonnet 4.5 |
| 5 | E2E Tests | Critical user flows (booking → session → notes) | Playwright | Block merge | Haiku 4.5 |
| 6 | Security Scan | 0 critical/high vulnerabilities | OWASP ZAP | Block merge | Sonnet 4.5 |
| 7 | Accessibility | WCAG 2.1 AA compliance on all new components | axe-core | Block merge | Haiku 4.5 |
| 8 | Dependency Audit | No known vulnerabilities in npm packages | npm audit | Warn/Block | Haiku 4.5 |
| 9 | Spec-Diff Gate [NEW] | If API endpoints changed → specification.md MUST be updated in same PR | Custom script | Block merge | Implementing agent |
| 10 | Non-Goals Check [NEW] | Verify no code references Phase 2+ features listed in non-goals.md | Custom grep + LLM | Block merge | Opus 4.6 review |
| 11 | Consent Check [NEW] | Every new data-access endpoint includes Consent Engine middleware | Custom AST check | Block merge | Sonnet 4.5 |

Steps 9-11 are SDD-specific additions that prevent specification drift, scope creep, and consent violations.

PART 4: UPDATED AI AGENT ROUTING (WITH SDD + AI FACTORY)

4.1 Updated Model Pricing & Roles

| Agent | Model | $/1M In | $/1M Out | SDD Role | AI Factory Command |
| --- | --- | --- | --- | --- | --- |
| Architect | Opus 4.6 | $5.00 | $25.00 | P1: Spec + P3: Plan + P7: Security Review + P8: Evolve | /feature, /evolve |
| Lead Dev | Sonnet 4.5 | $3.00 | $15.00 | P5: Complex code + P7: Code Review | /implement, /fix |
| Bulk Dev | GPT-5.2 Codex | $1.75 | $14.00 | P5: CRUD, migrations, boilerplate | API (not AI Factory) |
| Junior Dev | Haiku 4.5 | $1.00 | $5.00 | P5: Tests, i18n, docs + P6: CI fixes | /task, /fix |
| QA Agent | Haiku + Mini | $0.25-1 | $2-5 | P6: E2E tests, security scans | /task |
| Design | Sonnet 4.5 | $3.00 | $15.00 | P5: UI components, wireframes | /task, /feature |

4.2 Updated Monthly Cost Projection

| Agent Role | Model | Min $ | Max $ | SDD Overhead | Net After Savings |
| --- | --- | --- | --- | --- | --- |
| Architect (Spec+Plan) | Opus 4.6 | $180 | $300 | +$30 (specs) | $150-250 (batch) |
| Lead Developer | Sonnet 4.5 | $800 | $1,500 | +$0 (reads specs) | $700-1,300 (cache) |
| Bulk Developer | GPT-5.2 Codex | $400 | $800 | +$0 | $400-800 |
| Junior Developer | Haiku 4.5 | $200 | $400 | +$0 | $150-350 (cache) |
| QA & E2E | Haiku + Mini | $100 | $200 | +$0 | $80-180 (batch) |
| Design System | Sonnet 4.5 | $200 | $400 | +$0 | $180-360 (cache) |
| AI Factory context savings | All |  |  |  | -$50 to -$100/mo |
| Prompt caching | Anthropic |  |  |  | -$300 to -$600/mo |
| Batch API | Anthropic |  |  |  | -$200 to -$400/mo |
| Patch self-learning savings | All |  |  |  | -$100 to -$200/mo (fewer reworks) |
| TOTAL (monthly) |  | $1,200 | $2,400 |  | $1,200-2,400 |
| TOTAL (9 months) |  | $10,800 | $21,600 |  | vs. $180K-270K traditional |

Cost reduction vs traditional team: 88-94%. SDD adds ~$30/month in Opus spec generation but saves ~$200-400/month through fewer reworks and better context.

PART 5: EXAMPLE SDD ARTIFACTS — E3: CASE ENGINE

Complete example of SDD artifacts for one epic, demonstrating how specification.md, non-goals.md, plan.md, and tasks.md work together.

5.1 specification.md

# E3: Case Engine — Specification

## 1. Context

The Case Engine is the central clinical entity. A Case represents

the therapeutic relationship between one specialist and one client.

All clinical data (notes, goals, files, assessments) belongs to a Case.

## 2. Goals

1) Specialist creates a Case, linking to an existing or new client.

2) Case has lifecycle: Draft → Active → Paused → Archived → Closed.

3) All data access is gated by Consent Engine (E2).

4) Case supports treatment goals (SMART format).

5) Files can be uploaded and linked to a Case (S3 storage).

6) Cases can be transferred between specialists with audit trail.

7) Client can request full data export (GDPR right to portability).

## 3. Acceptance Criteria

- Specialist creates Case with client linked → status=Draft.

- After first session, status auto-transitions to Active.

- Paused after 30 days inactivity (configurable).

- RLS policies prevent cross-specialist data leakage.

- Consent check on every Case data access endpoint.

- Audit log entry for every create/read/update/delete.

- Data export generates ZIP (JSON + PDF + files) via async job.

5.2 non-goals.md

# E3: Case Engine — NON-GOALS

DO NOT implement:

- Insurance billing fields or claims workflow (Phase 2)

- EAP/B2B organization linking (Phase 3)

- AI-generated case summaries or risk predictions (Phase 2)

- Group/program case types — individual only (Phase 2)

- MBC assessment integration — PHQ-9, GAD-7 (Phase 2)

- Cross-specialist case sharing without formal transfer (never)

- Client self-service case creation (specialist creates)

- Wearable data integration fields (Phase 4)

- Async therapy messaging-only cases (Phase 2)

DO NOT add columns for: insurance_claim_id, eap_contract_id,

ai_summary, group_id, assessment_scores, wearable_data.

DO NOT log client PII (name, email, phone) in application logs.

5.3 plan.md

# E3: Case Engine — Implementation Plan

## Architecture Decisions

- Schema: case_mgmt (PostgreSQL)

- Tables: cases, case_notes, case_goals, case_history, case_transfers

- RLS: specialist sees only own cases; client sees own cases

- All endpoints pass through ConsentGuard middleware

- File uploads: S3 with pre-signed URLs, max 25MB

- Case transfer: 14-day parallel access, then full handoff

- Data export: BullMQ async job, result in ZIP via email link

## Tech Stack (this epic)

- NestJS CaseModule with CaseService, CaseController

- Prisma models + migration for case_mgmt schema

- Zod validation schemas in packages/shared-types

- ConsentGuard from E2 (dependency)

- BullMQ for async export jobs

5.4 tasks.md (Story Decomposition)

| # | Story | SP | Agent | Sprint | Depends | AI Factory Cmd |
| --- | --- | --- | --- | --- | --- | --- |
| 3.1 | Prisma schema: cases, case_goals, case_history, case_transfers | 3 | GPT-5.2 | S2 | E1,E2 | /task |
| 3.2 | RLS policies for case_mgmt schema | 5 | Sonnet 4.5 | S2 | 3.1 | /task |
| 3.3 | POST /cases — create case with ConsentGuard | 5 | Sonnet 4.5 | S2 | 3.1,3.2 | /implement 3.3 |
| 3.4 | GET /cases, GET /cases/:id with consent check | 3 | GPT-5.2 | S3 | 3.3 | /implement 3.4 |
| 3.5 | PATCH /cases/:id — update + lifecycle transitions | 3 | GPT-5.2 | S3 | 3.3 | /implement 3.5 |
| 3.6 | CRUD for case goals (SMART format) | 3 | GPT-5.2 | S3 | 3.3 | /task |
| 3.7 | File upload to case (S3 + pre-signed URLs) | 5 | Sonnet 4.5 | S3 | 3.3 | /implement 3.7 |
| 3.8 | Case transfer flow (14-day parallel + handoff) | 5 | Sonnet 4.5 | S4 | 3.3,E2 | /feature |
| 3.9 | Data export (BullMQ async → ZIP → email) | 5 | Sonnet 4.5 | S4 | 3.3,3.7 | /feature |
| 3.10 | Case search & filtering | 2 | GPT-5.2 | S3 | 3.3 | /task |
| 3.11 | Risk flags (manual set by specialist) | 3 | Sonnet 4.5 | S4 | 3.3 | /task |
| 3.12 | Unit + integration tests for all endpoints | 5 | Haiku 4.5 | S2-S4 | 3.3-3.11 | /task |
|  | TOTAL | 47 |  | S2-S4 |  |  |

PART 6: SPRINT 0 — PROJECT BOOTSTRAP (1 Week)

Sprint 0 sets up the entire development infrastructure, SDD artifacts, and AI Factory before any feature code is written.

6.1 Day-by-Day Sprint 0 Plan

| Day | Task | Agent | Tool | Cost | Output |
| --- | --- | --- | --- | --- | --- |
| D1 AM | Bootstrap Turborepo monorepo (apps/web, apps/api, apps/mobile, packages/*) | GPT-5.2 | Claude Code | $5-10 | Working monorepo |
| D1 PM | ai-factory init + create DESCRIPTION.md + configure MCP servers | Sonnet 4.5 | AI Factory | $3-5 | .ai-factory/ setup |
| D2 AM | Generate custom skills: consent-engine, rls-policies, hipaa-checklist, trauma-ui | Opus 4.6 | AI Factory /skill-generator | $10-15 | 12 skill files |
| D2 PM | Docker Compose: PostgreSQL, Redis, MinIO, LiveKit dev server | Haiku 4.5 | Claude Code | $2-3 | docker-compose.yml |
| D3 AM | Generate SDD artifacts for E1 (Auth): specification.md, non-goals, plan, tasks | Opus 4.6 | Batch API | $8-12 | E1 SDD complete |
| D3 PM | Generate SDD artifacts for E2 (Consent), E3 (Case Engine) | Opus 4.6 | Batch API | $15-20 | E2, E3 SDD complete |
| D4 AM | Generate OpenAPI 3.1 spec for all ~95 endpoints | Opus 4.6 | Batch API | $10-15 | openapi.yaml |
| D4 PM | Generate Mermaid ER diagrams for all 14 schemas | Opus 4.6 | Batch API | $8-12 | 14 .mermaid files |
| D5 AM | Generate Prisma schema (all tables) from ER diagrams | Sonnet 4.5 | Claude Code | $5-8 | schema.prisma |
| D5 PM | CI/CD pipeline: GitHub Actions with 11-step validation (incl. spec-diff) | Haiku 4.5 | Claude Code | $3-5 | .github/workflows/ |
| D5 EVE | Design System foundation: Tailwind config, base components, Storybook | Sonnet 4.5 | Claude Code | $5-8 | packages/ui/ |
|  | SPRINT 0 TOTAL |  |  | $74-113 | Ready for S1 |

6.2 Sprint 0 Exit Criteria

- Monorepo builds and runs locally (pnpm dev starts all apps)

- Docker Compose starts all infrastructure services

- AI Factory initialized with DESCRIPTION.md + 12 custom skills

- SDD artifacts complete for E1, E2, E3 (specification, non-goals, plan, tasks)

- OpenAPI 3.1 spec covers all ~95 MVP endpoints

- ER diagrams (Mermaid) generated for all 14 PostgreSQL schemas

- Prisma schema file with all tables (migration pending actual data)

- CI pipeline with 11 validation steps including spec-diff gate

- Design System foundation with Tailwind config + 5 base components

- Human has reviewed and approved all SDD specifications

PART 7: QUALITY GATES & DEFINITION OF DONE (UPDATED)

7.1 Story-Level DoD (SDD-Enhanced)

Original DoD from MVP Scope + new SDD/AI Factory requirements:

| Criterion | Source | Enforced By | Agent |
| --- | --- | --- | --- |
| Code reviewed by higher-capability model | Original DoD | PR approval | Sonnet/Opus |
| Unit tests: 70%+ coverage on business logic | Original DoD | CI (Vitest) | Haiku 4.5 |
| Integration test for API endpoint (happy + error) | Original DoD | CI (Vitest) | Haiku 4.5 |
| WCAG 2.1 AA compliance verified | Original DoD | CI (axe-core) | Haiku 4.5 |
| i18n: all strings use i18n keys (EN + UK) | Original DoD | CI (custom check) | Haiku 4.5 |
| Consent Engine integration verified | Original DoD | CI (AST check) | Sonnet 4.5 |
| Audit log entry for data access/modification | Original DoD | CI (custom check) | Sonnet 4.5 |
| OpenAPI spec updated if API changed | Original DoD | CI (spec-diff) | Implementing agent |
| specification.md updated if behavior changed [SDD] | SDD | CI (spec-diff gate) | Implementing agent |
| non-goals.md verified: no Phase 2+ code [SDD] | SDD | CI (non-goals check) | Opus 4.6 review |
| AI Factory patch created if bug was fixed [AF] | AI Factory | Manual + /fix | Sonnet 4.5 |
| No PHI in application logs [HIPAA] | HIPAA | CI (grep + custom) | Haiku 4.5 |
| Conventional commit message format [AF] | AI Factory | Git hook (Husky) | All agents |

[SDD] = Spec-Driven Development requirement. [AF] = AI Factory requirement. [HIPAA] = Compliance requirement.

7.2 Epic-Level DoD (SDD-Enhanced)

- All user stories from tasks.md accepted

- specification.md is up-to-date and matches implemented behavior

- E2E tests (Playwright) cover all acceptance criteria from acceptance.md

- p95 response time <200ms for critical endpoints

- Load tested for 50 concurrent users

- Security scan: 0 critical/high vulnerabilities

- All accumulated patches from /fix reviewed and skills evolved via /evolve [NEW]

- non-goals.md violations: 0 [NEW]

7.3 Sprint-Level Retro with AI Factory

At the end of each sprint (every 2 weeks):

- Run /ai-factory.evolve to analyze all patches from the sprint

- Opus 4.6 reviews evolved skills, human approves changes

- Update DESCRIPTION.md with current project state (active epic, completed features)

- Generate SDD artifacts for next sprint’s epics (pipeline ahead of implementation)

- Update cost tracking: actual token spend vs. projection

- Human reviews any security patches and validates HIPAA compliance

PART 8: RISK MITIGATION FOR AI-DRIVEN + SDD APPROACH

| Risk | Impact | Prob. | SDD Mitigation | AI Factory Mitigation |
| --- | --- | --- | --- | --- |
| Agent generates code outside epic scope | High | High | non-goals.md + CI non-goals check blocks merge | DESCRIPTION.md provides focused context; skills limit scope |
| RLS policy gap (data leakage between specialists) | Critical | Med | specification.md requires explicit RLS per endpoint | rls-policies.md skill + patches accumulate RLS patterns |
| Consent Engine bypass on new endpoint | Critical | Med | acceptance.md requires consent verification test per endpoint | consent-engine.md skill + CI AST check on ConsentGuard |
| PHI logged in application logs | Critical | Med | non-goals.md explicitly forbids PII logging | hipaa-checklist.md skill + CI grep check |
| Specification drift (code diverges from spec) | High | High | CI spec-diff gate blocks PR if spec not updated | N/A (SDD handles this) |
| GPT-5.2 generates lower quality code | Med | Med | plan.md defines architecture; acceptance.md defines tests | Sonnet 4.5 reviews all GPT-5.2 PRs before merge |
| AI Factory skills contain prompt injection | High | Low | N/A | v1.3 security scan: 10 threat categories, 2-level check |
| Recurring bugs in same area | Med | Med | Updated acceptance.md adds regression criteria | /fix creates patches; /evolve improves skills systemically |
| Token costs exceed budget | Med | Low | Batch API for non-urgent specs (P1, P3) | Context caching via DESCRIPTION.md saves 2-4K tokens/session |
| Single model provider outage | Med | Low | Plan allows GPT-5.2 fallback for non-critical tasks | AI Factory works with Claude Code; manual API fallback for GPT |

PART 9: EXECUTIVE SUMMARY

Three Pillars of the Approach

1. Spec-Driven Development (SDD): Every epic starts with specification.md + non-goals.md. Specifications are version-controlled, reviewed like code, and enforced by CI. This prevents AI agents from generating code outside scope, missing consent checks, or drifting from architecture.

2. AI Factory Orchestration: DESCRIPTION.md provides always-current project context. Structured commands (/feature, /implement, /fix, /evolve) replace ad-hoc prompting. Self-learning patches create institutional memory that prevents recurring mistakes, especially critical for HIPAA compliance.

3. Multi-Agent Routing: Six AI agents with different cost/quality profiles. Opus 4.6 for architecture and specs ($5/$25). Sonnet 4.5 for core implementation ($3/$15). GPT-5.2 for bulk CRUD ($1.75/$14). Haiku 4.5 for tests and docs ($1/$5). Higher models review lower models’ outputs.

Key Numbers

| Metric | Value |
| --- | --- |
| Monthly AI cost | $1,200–$2,400 |
| 9-month MVP cost (AI only) | $10,800–$21,600 |
| Traditional 8-person team cost | $180,000–$270,000 |
| Cost reduction | 88–94% |
| Sprint 0 setup cost | $74–$113 |
| Total API endpoints | ~95 |
| Total user stories | ~120 across 20 epics |
| Total story points | ~400 SP |
| CI pipeline steps | 11 (including 3 SDD-specific gates) |
| Custom AI Factory skills | 12 project-specific |
| SDD artifacts per epic | 5 (spec, non-goals, plan, tasks, acceptance) |
| PostgreSQL schemas | 14 with RLS policies |

What Changed from v1.0 to v2.0

- [NEW] SDD Framework: specification.md + non-goals.md + plan.md + tasks.md + acceptance.md per epic. Formal artifact of intent that prevents scope creep and specification drift.

- [NEW] AI Factory Integration: DESCRIPTION.md as persistent context, /feature + /implement + /fix + /evolve workflow, self-learning patches, custom skills for HIPAA/consent/RLS.

- [NEW] CI Spec-Diff Gate: Blocks merge if API changed but specification not updated. Prevents silent architecture drift.

- [NEW] CI Non-Goals Check: Blocks merge if code references Phase 2+ features listed in non-goals.md. Prevents AI scope creep.

- [NEW] CI Consent Check: AST-level check that every data-access endpoint includes ConsentGuard middleware.

- [NEW] Sprint Retro with /evolve: Systematic skill improvement from accumulated patches at end of each sprint.

- [UPDATED] Cost projection: Reduced from $1,350–$2,550 to $1,200–$2,400/month due to context caching savings from AI Factory and fewer reworks from SDD.

- [UPDATED] Sprint 0 plan: Detailed day-by-day execution plan with specific costs per task.