MVP SCOPE DOCUMENT

Phase 1: Core Platform for Individual Practice

6-9 Months | 8+ Engineers | Ukraine MVP Launch

Version 1.0  |  February 2026

Based on TZ v3.0, Competitive Analysis & Technical Architecture Document

# Table of Contents

Update after opening in Word (right-click → Update Field).

# 1. MVP Vision & Success Criteria

## 1.1 MVP Vision Statement

Deliver a production-ready platform that enables Ukrainian mental health specialists (psychologists, psychotherapists, coaches) to manage their individual practice entirely online: from client intake through video sessions to structured clinical notes — replacing the fragmented stack of Zoom + Google Docs + spreadsheets with a single, secure, HIPAA-ready system.

## 1.2 MVP Target User

Primary: Independent Ukrainian mental health specialists (psychologists, psychotherapists, coaches) with 5-30 active clients, currently using fragmented tools (Zoom, Telegram, Google Docs, manual scheduling).

Secondary: Their clients — Ukrainian-speaking adults seeking individual therapy/coaching online.

## 1.3 Success Criteria (Exit MVP)

| Metric | Target | How Measured |
| --- | --- | --- |
| Specialists onboarded | 50+ active | Completed setup wizard + conducted ≥1 session |
| Sessions conducted | 500+ total | Completed video sessions (not cancelled/no-show) |
| Retention (specialist) | >70% monthly | Active in current month / active in previous month |
| Time-to-first-session | <48 hours | Registration → first completed session |
| Session success rate | >95% | Sessions completed without critical technical issues |
| NPS (specialist) | >40 | Monthly NPS survey |
| Specialist setup time | <30 minutes | Registration → ready to accept clients |
| Note completion rate | >80% | Notes completed within 24h of session |

## 1.4 What MVP Is NOT

- Not a marketplace with search/discovery (specialists invite their own clients in MVP)

- Not a group therapy platform (groups/programs are Phase 2)

- Not an insurance billing platform (US market feature, Phase 2)

- Not an AI therapy tool (AI assists documentation only, behind consent)

- Not a B2B/EAP platform (Phase 3)

# 2. Epic Overview & Dependencies

## 2.1 Epic Map

| # | Epic | Priority | Squad | Sprint | Dependencies |
| --- | --- | --- | --- | --- | --- |
| E1 | Identity & Access (Auth) | MUST | Core | S1-S2 | — |
| E2 | Consent Engine | MUST | Core | S1-S3 | E1 |
| E3 | Case Engine | MUST | Core | S2-S4 | E1, E2 |
| E4 | Scheduling & Calendar | MUST | Core | S3-S5 | E1, E3 |
| E5 | Session Workspace (Video) | MUST | Experience | S2-S6 | E1, E3, E4 |
| E6 | Messaging Hub (Chat) | MUST | Experience | S3-S5 | E1, E2 |
| E7 | Clinical Notes & Templates | MUST | Core | S4-S6 | E3, E5 |
| E8 | Payments & Billing | MUST | Core | S4-S7 | E1, E3, E4 |
| E9 | Notification Engine | MUST | Experience | S3-S5 | E1 |
| E10 | Crisis Protocol | MUST | Experience | S4-S6 | E1, E3 |
| E11 | Specialist Onboarding | MUST | Experience | S5-S7 | E1, E3, E4, E8 |
| E12 | Client Onboarding | MUST | Experience | S5-S7 | E1, E3, E4 |
| E13 | Intake Forms | SHOULD | Core | S6-S8 | E3, E2 |
| E14 | Basic Marketplace (Profiles) | SHOULD | Growth | S6-S8 | E1, E3 |
| E15 | AI Transcription (Basic) | SHOULD | Growth | S7-S9 | E5, E2 |
| E16 | Design System | MUST | Experience | S1-S3 | — |
| E17 | i18n Architecture (EN+UK) | MUST | Core | S1-S2 | — |
| E18 | Audit & Versioning | MUST | Core | S2-S4 | E1, E2 |
| E19 | Mobile App (Client) | SHOULD | Experience | S6-S9 | E5, E6, E9 |
| E20 | Analytics (Specialist) | COULD | Growth | S8-S9 | E3, E5, E8 |

## 2.2 Sprint Timeline (2-week sprints)

MVP spans 18 sprints (9 months). The first 3 months focus on core infrastructure; months 4-6 on feature completion; months 7-9 on polish, testing, and launch preparation.

| Sprint | Period | Focus |
| --- | --- | --- |
| S1-S2 | Month 1 | Foundation: Auth, Consent Engine, Design System, i18n architecture, database schemas, CI/CD pipeline, dev environment |
| S3-S4 | Month 2 | Core workflows: Case Engine, Scheduling, Notifications, Chat (basic), Audit logging. LiveKit integration starts. |
| S5-S6 | Month 3 | Session Workspace: video sessions (1:1), pre/post session flows, clinical notes, grounding module. Payments integration. |
| S7-S8 | Month 4 | Feature completion: onboarding wizards (specialist + client), intake forms, basic marketplace profiles, AI transcription (basic). |
| S9-S10 | Month 5 | Mobile app (client): React Native build, offline grounding, push notifications. Specialist mobile (calendar + quick notes). |
| S11-S12 | Month 6 | Integration testing, E2E tests, security audit, accessibility audit. Bug fixing. Performance optimization. |
| S13-S14 | Month 7 | Beta launch with 10-15 early adopter specialists. Feedback collection. Critical bug fixes. UX refinements. |
| S15-S16 | Month 8 | Beta iteration: address top 10 feedback items. Analytics dashboard. Load testing. Documentation. |
| S17-S18 | Month 9 | Public launch preparation. Marketing site. Onboarding optimization. Monitoring & alerting. Launch! |

Critical Path E1 (Auth) → E3 (Case) → E5 (Session) → E7 (Notes) is the critical path. Any delay in Auth or Case Engine cascades to all downstream features. Prioritize these epics in the first 2 months with the strongest engineers.

# 3. Detailed Epic Specifications

## E1: Identity & Access

Priority: MUST  |  Squad: Core  |  Sprint: S1-S2  |  Estimate: 3-4 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a specialist, I can register with email/password and set up my profile | Email verification, password strength validation (min 10 chars), profile fields (name, specialization, languages). JWT issued on success. |
| As a user, I can log in via email/password or OAuth (Google, Apple) | OAuth callback handles account linking. Session created with access + refresh tokens. Failed login attempts rate-limited (5/15min). |
| As a user, I can enable 2FA (TOTP) | QR code setup flow. Backup codes generated. 2FA required on new device/browser. |
| As a user, I can reset my password securely | Time-limited reset link (1 hour). Old sessions invalidated on password change. |
| As a user, I can manage my active sessions | List active sessions (device, IP, last active). Revoke individual or all sessions. |
| As a mobile user, I can use biometric authentication | FaceID/TouchID/PIN as secondary auth. Biometric lock on app open (configurable). |

Technical Notes: Passport.js strategies for email + OAuth. bcrypt for password hashing. JWT with RS256. Refresh token rotation (one-time use). Session table in auth schema. Rate limiting via Redis.

## E2: Consent Engine

Priority: MUST  |  Squad: Core  |  Sprint: S1-S3  |  Estimate: 3-4 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a client, I can view and manage all my active consents in Privacy Center | List of all consents with granular control: AI processing, recording, data sharing with supervisor, wearable data. Each consent shows when granted and can be revoked. |
| As a specialist, I cannot access AI features without client consent for that specific case | AI panel is disabled/hidden until client grants AI consent for the case. Consent is per-case, not global. |
| As a client, I can grant/revoke consent at any time and changes take effect immediately | Revocation creates new consent record (append-only). All downstream services check consent before data access. Real-time propagation via event bus. |
| As an admin, I can audit all consent changes | Full history: who, what, when, from what state to what state. Exportable for compliance audits. |

## E3: Case Engine

Priority: MUST  |  Squad: Core  |  Sprint: S2-S4  |  Estimate: 4-5 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a specialist, I can create a new Case for a client | Case created with status=draft. Fields: client info (or invite), presenting concern, goals (optional at creation). Case ID generated. |
| As a specialist, I can view all my active Cases with key info at a glance | Dashboard: list of Cases with client name, status, last session date, next session, risk level indicator. Sortable/filterable. |
| As a specialist, I can record goals for a Case using SMART format | Goal form: description, measurable target, timeline, status (not started/in progress/achieved). Goals visible in pre-session brief. |
| As a specialist, I can write session notes linked to a Case | Rich text editor with structured templates (free-form for MVP; SOAP/DAP in E7). Auto-save. Version history. |
| As a client, I can view my Case info (goals, upcoming sessions, homework) | Client view shows: goals, scheduled sessions, assigned homework, progress notes (specialist controls visibility). |
| Case automatically transitions: Draft → Active after first session | Status update triggered by session completion event. Paused after 30 days inactivity (configurable). Notifications on status changes. |
| As a client, I can request data export of my entire Case | ZIP export: JSON data + PDF summary + attached files. Generated async (BullMQ job), download link via email. |
| As a specialist, I can transfer a Case to another specialist | Transfer flow: select target specialist → Consent Engine checks permissions → 14-day parallel access → full handoff. Audit logged. |

## E4: Scheduling & Calendar

Priority: MUST  |  Squad: Core  |  Sprint: S3-S5  |  Estimate: 4-5 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a specialist, I can set my availability (weekly recurring slots) | Calendar UI: click to create time blocks. Support recurring (weekly) and one-off slots. Buffer time between sessions (10-15 min, configurable). |
| As a specialist, I can sync with Google Calendar (two-way) | OAuth to Google Calendar. Import: busy times block platform slots. Export: platform sessions appear in Google Cal. Conflict auto-resolution. |
| As a client, I can see available slots and book a session | Slot picker shows available times in client’s timezone. Select → confirm → payment (if applicable) → confirmation email + push. |
| As a specialist, I can set up recurring sessions with a client | Create recurring series (weekly/biweekly). Client confirms series with one click. Individual sessions can be rescheduled without affecting series. |
| As a client, I can cancel/reschedule within the cancellation policy | Cancellation rules per specialist (24/48/72h). Free cancel before cutoff. Late cancel = fee. Reschedule shows available alternatives. |
| Timezone handling works correctly across borders | All times stored UTC. Displayed in user’s timezone. Both timezones shown at booking. DST transitions handled for recurring slots. |

## E5: Session Workspace (Video)

Priority: MUST  |  Squad: Experience  |  Sprint: S2-S6  |  Estimate: 6-8 weeks (largest epic)

| User Story | Acceptance Criteria |
| --- | --- |
| As a participant, I can join a video session with one click | Click ‘Join’ → LiveKit room token generated → video/audio connected in <3 seconds. Camera/mic auto-selected (last used device remembered). |
| As a client, I wait in a waiting room until the specialist admits me | Client enters waiting room 5 min before session. Pre-session diagnostics run (camera, mic, speed test). Specialist sees waiting client and admits. |
| As a specialist, I can see the pre-session brief while waiting for client | Brief panel: client name, last session notes (summary), active goals, homework status, recent check-in score, risk flags. |
| As a participant, my connection auto-recovers from network issues | Auto-reconnect up to 30 sec. Other participant sees ‘reconnecting’ message. Auto-fallback to audio if video quality drops. Background audio on mobile. |
| As a specialist, I can trigger a Grounding exercise during session | Grounding button → select exercise (breathing, sensory protocol) → overlay appears on client’s screen without leaving video. Controllable (start/stop/customize). |
| As a specialist, I can share my screen | Screen share via LiveKit. Client sees shared screen alongside video. Specialist can annotate (drawing tools). |
| Connection quality indicator visible to both participants | Real-time indicator (green/yellow/red). Yellow: suggest disabling video. Red: auto-fallback to audio. Recommendations shown. |
| Post-session: structured note template opens automatically | After session ends, note editor opens with template. Pre-filled with session metadata (date, duration, type). Timer: reminder if not completed in 30 min. |
| Post-session: next session booking in one click | Suggest next slot based on recurring pattern or availability. One-click confirm. Client gets confirmation notification. |

LiveKit Integration Scope MVP uses LiveKit for: 1:1 video rooms, waiting room (participant metadata states), screen sharing, data channels (grounding commands), connection quality API. Server-side recording is Phase 2 (requires explicit consent flow and additional storage infrastructure).

## E6: Messaging Hub (Chat)

Priority: MUST  |  Squad: Experience  |  Sprint: S3-S5  |  Estimate: 3-4 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a participant, I can send/receive text messages in a Case chat | Real-time delivery via Socket.IO. Persistent storage in PostgreSQL. End-to-end encrypted display. Unread count badge. |
| As a participant, I can share files in chat | Upload files (images, PDFs, docs) up to 25 MB. S3 storage with pre-signed URLs. Thumbnail preview for images. |
| As a specialist, I can see typing indicators and read receipts | Typing: ephemeral event via Socket.IO. Read: persisted timestamp. Both shown in UI. |
| As a specialist, I can pin important messages | Pin message → appears at top of chat. Visible to all participants. Unpin available. |
| Chat works within video session as well | In-session chat panel alongside video. Same backend, different UI context. Links/files shared in session chat. |

## E7: Clinical Notes & Templates

Priority: MUST  |  Squad: Core  |  Sprint: S4-S6  |  Estimate: 3-4 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a specialist, I can create notes using structured templates (SOAP, DAP, BIRP, GIRP) | Template picker before note creation. Each template has structured sections with field labels and hints. Free-text fields within structure. |
| As a specialist, I can create custom note templates | Template builder: add/remove/reorder sections. Name template. Set as default for new Cases. Share with organization (if applicable). |
| As a specialist, my notes auto-save and have version history | Auto-save every 30 seconds. Full version history with diff view. Restore previous version with one click. |
| As a specialist, I can mark risk indicators in notes | Risk flag toggle (low/moderate/high/crisis) on each note. High/crisis triggers notification pipeline and updates Case risk_level. |
| Notes are linked to specific sessions and Cases | Each note belongs to a Case and optionally to a Session. Timeline view shows sessions + notes chronologically. |

## E8: Payments & Billing

Priority: MUST  |  Squad: Core  |  Sprint: S4-S7  |  Estimate: 5-6 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a specialist, I can connect my Stripe account for payouts | Stripe Connect onboarding flow. KYC verification. Bank account linked. Dashboard shows pending/completed payouts. |
| As a specialist, I can set my session prices | Price per session type (individual 60min, 90min). Support UAH, USD, EUR. Display in client’s currency. |
| As a client, I can pay for a session at booking time | Stripe Checkout: card payment. Receipt via email. Refund policy shown before payment. |
| As a client, I can purchase a session package (5/10/20) | Package pricing with discount. Sessions deducted from balance on booking. Balance visible in client dashboard. |
| As a specialist, I receive automatic weekly payouts | Stripe Connect payouts every Thursday. Transaction detail: session, date, amount, platform fee, net amount. Monthly summary. |
| Cancellation policy applies automatically | Late cancel: fee charged per specialist policy. No-show: full charge. Refund processing within 5-7 business days. |
| Platform commission is transparent | Commission rate visible to specialist during setup. Per-transaction breakdown in payout report. Degressive rate structure shown. |

MVP Payment Scope: Pay-per-session + packages. Stripe Connect for UA/EU/US. Subscription billing, insurance claims, and EAP invoicing are Phase 2+.

## E9: Notification Engine

Priority: MUST  |  Squad: Experience  |  Sprint: S3-S5  |  Estimate: 3 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a user, I receive session reminders via email and push | Configurable: 24h email, 1h push, 5min push. Specialist can adjust per-Case. Templates localized (EN/UK). |
| As a specialist, I have Quiet Hours where only critical notifications come through | Default 21:00-08:00 (configurable). During quiet hours: suppress non-critical push/email. Critical (crisis, no-show) still delivered. |
| As a user, I can manage notification preferences | Settings page: per-channel (email/push/in-app), per-type (sessions, payments, chat, system). Frequency cap: max 3 push/hour. |
| DND during active session | Auto-suppress all non-critical notifications during active video session for both participants. |

## E10: Crisis Protocol

Priority: MUST  |  Squad: Experience  |  Sprint: S4-S6  |  Estimate: 2-3 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a client, I can access crisis resources at any time via SOS button | Persistent SOS button in navigation. One tap → localized crisis hotline number + calling instructions. Based on client’s country/language. |
| As a client, I have access to my Safety Plan offline | Safety Plan template (Stanley-Brown model). Filled by specialist + client. Cached locally in mobile app for offline access. |
| As a specialist, I can mark a Case as high-risk | Risk level toggle: low/moderate/high/crisis. High/crisis triggers: check-in reminder schedule (24/48/72h), alert to org admin (if applicable), audit log entry. |
| Crisis resources are localized per country | Database of crisis hotlines per country. Multilingual. Updated regularly. Fallback to international resources if country not in DB. |

## E11: Specialist Onboarding

Priority: MUST  |  Squad: Experience  |  Sprint: S5-S7  |  Estimate: 3 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a new specialist, I complete a step-by-step setup wizard | Steps: Profile (name, photo, bio) → Specialization (methods, topics, languages) → Schedule (set availability) → Payments (connect Stripe) → Invite client. Progress bar. Can skip and return. |
| As a new specialist, I can do a test call before my first real session | Sandbox mode: test video/audio with a simulated client. Camera/mic check, screen share test, grounding test. Completion marks ‘tech-ready’ checklist item. |
| As a specialist, I see progressive disclosure of features | After first 3 sessions, unlock visibility of: note templates, analytics preview, AI panel (if available). Tooltip hints for new features. |
| As a specialist, I have a readiness checklist | Checklist: ✓ Profile complete, ✓ Availability set, ✓ Payment connected, ✓ Test call done, ✓ First client invited. Progress visible on dashboard. |

## E12: Client Onboarding

Priority: MUST  |  Squad: Experience  |  Sprint: S5-S7  |  Estimate: 2-3 weeks

| User Story | Acceptance Criteria |
| --- | --- |
| As a new client, I can register in 3-4 steps | Name → Email → Consent → Verify email. Minimal friction. Warm welcome screen after verification. |
| As a client invited by specialist, I land directly on our Case | Deep link from invitation email → register (if new) → land on Case page with upcoming session visible. |
| As a client, I get contextual tooltips on first use of each feature | First time entering Session Workspace: tooltip tour (video, chat, grounding, materials). Dismissable. Can re-enable in settings. |
| As a client, I do a pre-session tech check before my first session | Automated: camera test, mic test, internet speed test. Clear pass/fail with resolution suggestions for each. |

## E13: Intake Forms (SHOULD)

Priority: SHOULD  |  Squad: Core  |  Sprint: S6-S8  |  Estimate: 3-4 weeks

Digital intake forms with e-signatures replace paper forms and PDFs. Specialists can create custom forms with conditional logic. Forms are linked to Cases and stored with consent.

- Form builder: drag-and-drop fields (text, select, checkbox, date, signature, file upload)

- Conditional logic: show/hide fields based on previous answers

- E-signature: drawn or typed, with timestamp and IP. Legally binding format.

- Pre-session form: automatically sent to client before first session

- Form responses linked to Case and visible in pre-session brief

## E14: Basic Marketplace (SHOULD)

Priority: SHOULD  |  Squad: Growth  |  Sprint: S6-S8  |  Estimate: 3-4 weeks

MVP marketplace is a public specialist directory — not a full matching engine. Specialists can have a public profile page that clients can find and book from directly.

- Public specialist profile: name, photo, bio, specializations, methods, languages, prices, available slots

- SEO-optimized profile pages (Next.js SSG) for organic discovery

- Search and filter: by specialization, language, price range, availability

- Direct booking from profile page (uses E4 Scheduling)

- Verification badge for specialists who completed KYC

## E15: AI Transcription - Basic (SHOULD)

Priority: SHOULD  |  Squad: Growth  |  Sprint: S7-S9  |  Estimate: 3-4 weeks

Basic AI transcription transforms session audio into text, saving specialists 30-60 minutes of documentation time per session. This is the entry point for the AI Add-on revenue stream.

- Consent required: dual consent (specialist + client) per session before AI processing

- Transcription: session audio → OpenAI Whisper API → timestamped text. Supports EN and UK.

- Summary: GPT-4o generates session summary from transcript. Presented as draft for specialist review.

- AI results are clearly marked as “AI-generated draft” — specialist must review and approve before saving to Case

- Audio is deleted after transcription (configurable: keep/delete). Transcript stored encrypted.

## E19: Mobile App - Client (COULD for full version)

Priority: SHOULD for basic / COULD for full  |  Squad: Experience  |  Sprint: S6-S9

React Native (Expo) client app. MVP mobile focuses on: session joining (video), chat, push notifications, grounding tools (offline), crisis SOS. Full CRM-like features remain web-only.

## E20: Analytics Dashboard - Specialist (COULD)

Priority: COULD  |  Squad: Growth  |  Sprint: S8-S9

Basic analytics for specialists: sessions per period, revenue, no-show rate, client retention. Helps specialists manage their practice and prevent burnout (slot utilization indicator).

# 4. MoSCoW Priority Matrix

## 4.1 Feature-Level Priorities

| Feature | Priority | Phase | Notes |
| --- | --- | --- | --- |
| User registration & auth (email + OAuth) | MUST | MVP | Foundation for everything |
| 2FA / biometric | MUST | MVP | Health data = mandatory security |
| Consent Engine (granular, revocable) | MUST | MVP | Legal requirement |
| Case management (CRUD, lifecycle) | MUST | MVP | Core value proposition |
| Scheduling (availability, booking, recurring) | MUST | MVP | Core value proposition |
| Video sessions (1:1 via LiveKit) | MUST | MVP | Core value proposition |
| Waiting room + pre-session diagnostics | MUST | MVP | Professional experience |
| Grounding module (in-session) | MUST | MVP | Key differentiator |
| Chat (case-bound, real-time) | MUST | MVP | Essential communication |
| Clinical note templates (SOAP, DAP, BIRP, GIRP) | MUST | MVP | Professional requirement |
| Payments (pay-per-session + packages, Stripe) | MUST | MVP | Revenue enablement |
| Notifications (email + push + in-app) | MUST | MVP | Engagement driver |
| Crisis protocol (SOS, safety plan, hotlines) | MUST | MVP | Safety requirement |
| Specialist onboarding wizard | MUST | MVP | Activation driver |
| Client onboarding (minimal + invite flow) | MUST | MVP | Activation driver |
| Design System (WCAG 2.1 AA) | MUST | MVP | Consistency + accessibility |
| i18n architecture (EN + UK) | MUST | MVP | Multi-market foundation |
| Audit logging | MUST | MVP | Compliance requirement |
| Intake forms with e-signatures | SHOULD | MVP | Paperless intake |
| Basic marketplace (specialist profiles) | SHOULD | MVP | Growth channel |
| AI transcription + summary (basic) | SHOULD | MVP | Time-saving, revenue stream |
| Mobile app client (basic: video, chat, crisis) | SHOULD | MVP | Accessibility |
| Screen sharing + whiteboard | SHOULD | MVP | Enhanced sessions |
| Google Calendar sync (2-way) | SHOULD | MVP | Convenience |
| Session packages (5/10/20) | SHOULD | MVP | Revenue optimization |
| Analytics dashboard (specialist) | COULD | MVP | Practice management |
| Specialist mobile app | COULD | MVP | Convenience |
| Homework assignment + tracking | COULD | MVP | Between-session engagement |
| Custom note templates | COULD | MVP | Flexibility |
| Waitlist for popular specialists | COULD | MVP | Growth |
| Trial session (15 min) | COULD | MVP | Conversion |
| Session recording | WON'T (MVP) | Phase 2 | Consent + storage complexity |
| Insurance billing (837P/835) | WON'T (MVP) | Phase 2 | US market only |
| MBC / outcome tracking | WON'T (MVP) | Phase 2 | Complex, needs clinical input |
| Async therapy (messaging-only) | WON'T (MVP) | Phase 2 | Separate business model |
| Group therapy / programs | WON'T (MVP) | Phase 2 | Program Engine complexity |
| B2B / EAP module | WON'T (MVP) | Phase 3 | Enterprise sales cycle |
| AI clinical note generation | WON'T (MVP) | Phase 2 | Needs transcription first |
| Wearable integration | WON'T (MVP) | Phase 4 | Nice-to-have |
| Between-session tools (CBT, DBT) | WON'T (MVP) | Phase 2 | Content development needed |
| E-prescribing | WON'T (MVP) | Phase 4 | Regulatory complexity |
| White-label / API licensing | WON'T (MVP) | Phase 3 | Scale feature |

# 5. Definition of Done

## 5.1 Story-Level DoD

- Code reviewed and approved by at least one other engineer

- Unit tests written for business logic (minimum 70% coverage on critical paths)

- Integration test for API endpoints (happy path + error cases)

- Accessibility: WCAG 2.1 AA compliance verified (axe-core in CI)

- i18n: All strings use i18n keys (no hardcoded text). EN + UK translations present.

- Mobile-responsive: tested on 375px (iPhone SE) and 768px (iPad)

- Error states: loading, empty, error, offline handled gracefully

- Consent: any data access checks consent status (Consent Engine integration verified)

- Audit: data access/modification logged to audit trail

- Documentation: API endpoint documented in OpenAPI spec, README updated if applicable

- Security: no secrets in code, input validation present, SQL injection prevention verified

## 5.2 Epic-Level DoD

- All user stories accepted by product owner

- E2E tests (Playwright) cover main user flows

- Performance: p95 response time <200ms for critical endpoints

- Load tested for 50 concurrent users (MVP target)

- Security scan (OWASP ZAP or similar): 0 critical/high vulnerabilities

- Deployed to staging and verified by QA

- Release notes written

## 5.3 Launch-Level DoD

- All MUST epics completed and accepted

- At least 3 SHOULD epics completed (recommended: E13, E14, E15)

- Beta tested with 10-15 specialists for 4+ weeks

- Top 10 beta feedback items addressed

- Security audit completed (external if budget allows, internal minimum)

- HIPAA architecture verified (even for UA launch — prepares for US)

- Monitoring and alerting operational (Grafana dashboards, Sentry, uptime checks)

- Incident response runbook documented

- Privacy policy and terms of service published (EN + UK)

- Marketing landing page live with specialist registration flow

# 6. Technical Debt & Known Shortcuts

MVP will necessarily take some shortcuts. These are intentional and documented for future resolution:

| Shortcut (MVP) | Impact | Resolution (Post-MVP) |
| --- | --- | --- |
| Meilisearch instead of Elasticsearch | Limited search capabilities for marketplace | Migrate to ES when >1000 specialist profiles |
| No session recording in MVP | Specialists cannot review sessions | Phase 2: LiveKit Egress + S3 + consent flow |
| AI transcription post-session only (not real-time) | No live subtitles/transcription during session | Phase 2: streaming Whisper integration |
| Single-region deployment (EU) | US latency higher for early US users | Phase 2: add US region for insurance billing |
| Manual specialist verification (not automated KYC) | Slower specialist onboarding at scale | Phase 2: automated document verification API |
| No group video sessions | Groups/programs not supported | Phase 2: LiveKit multi-participant rooms |
| Basic matching (filter only, no AI) | No smart specialist recommendations | Phase 2: ML matching based on outcomes |
| No insurance billing | Cannot serve US insured clients | Phase 2: Change Healthcare / Claim.MD integration |
| No MBC / outcome tracking | No standardized progress measurement | Phase 2: PHQ-9, GAD-7 with auto-scoring |
| No async therapy | Missing messaging-only subscription model | Phase 2: SLA tracking, specialist workload management |

# 7. Launch Strategy

## 7.1 Launch Phases

Alpha (Month 7): Internal testing. Team members use the platform as both specialists and clients. Focus: critical bug discovery, flow validation.

Closed Beta (Month 7-8): Invite 10-15 Ukrainian specialists from the existing user pool. Weekly feedback sessions. Focus: real-world workflow validation, UX refinement.

Open Beta (Month 8-9): Open registration for Ukrainian specialists. Cap at 50 to maintain support quality. Focus: scalability validation, onboarding optimization.

Public Launch (Month 9): Marketing push in Ukrainian market. SEO-optimized specialist profiles go live. Referral program activated. Support: in-app chat + email, response time <4 hours.

## 7.2 Beta Success Criteria

- 10+ specialists complete onboarding and conduct 3+ sessions each

- Video session success rate >90% (no critical technical failures)

- Specialist NPS >30 (beta forgiveness factor)

- Mean time from registration to first session <72 hours (beta)

- No critical security vulnerabilities found

- Consent flows work correctly for all scenarios

## 7.3 Post-MVP Roadmap Preview

| Phase | Key Features |
| --- | --- |
| Phase 2 (3-6 mo) | Insurance billing (US market), AI clinical notes (SOAP/DAP generation), MBC (PHQ-9/GAD-7), Program/Group Engine, Async therapy, Session recording, Mobile app full version, Matching AI, Between-session tools |
| Phase 3 (3-6 mo) | B2B/EAP module, Credentialing, White-label API, Interstate Compact integration, Data Residency (US/CA/AU), Peer consultation, CE credit tracking, Additional languages |
| Phase 4 (ongoing) | AI Insights (cross-session patterns), Wearable integration, E-prescribing, Peer support communities, Alter-ego app, Outcome-based pricing infrastructure, Cohort courses with drip content |

— End of Document —